CodeDock

Engineering Handoff Document

Build-in-Public Series  —  Session Continuity Reference

| Project | CodeDock — Self-hosted real-time collaborative coding platform |
| --- | --- |
| Repository | github.com/jerryjuche/CodeDock |
| Go Module | github.com/jerryjuche/CodeDock |
| Go Version | 1.22.2 (Windows) / 1.22+ (Linux) |
| Database | PostgreSQL 16 |
| Session | Phases 1–3 complete — continuing from Phase 4 |
| Last Active | March 2026 |

# 1. Project Vision

CodeDock is a self-hosted, low-latency collaborative coding platform. Multiple developers edit code simultaneously inside their editor with real-time synchronisation, presence awareness (live cursors), and integrated team chat. It is the self-owned alternative to VS Code Live Share — no vendor lock-in, no SaaS subscriptions, full data ownership.

### Core Value Propositions

- Real-time collaboration with no merge conflicts (CRDT-based via Yjs)

- Self-hosted architecture — the team owns all data

- Editor-native experience — no browser switching required

- Integrated team communication (chat inside the editor)

- Zero licensing cost

### Technology Stack

| Backend | Go (Golang) 1.22+ — HTTP server, WebSocket gateway, CRDT relay |
| --- | --- |
| Client | VS Code Extension (TypeScript) — Phase 7 |
| Database | PostgreSQL 16 — persistence, snapshots, auth |
| Real-time | Yjs CRDT library — conflict-free document sync |
| Auth | JWT (HMAC-SHA256) + bcrypt password hashing |
| Transport | WebSocket (binary Uint8Array for CRDT updates) |
| Libraries | golang-jwt/jwt/v5, golang.org/x/crypto, lib/pq, godotenv |

# 2. System Architecture

CodeDock is a modular monolith — one deployment, one database, clean internal layer boundaries. This is a deliberate choice. The system is designed to extract services (e.g. the CRDT relay) independently only when a concrete scaling need demands it, not prematurely.

### High-Level Flow

VS Code Extension (Client) ├── Yjs Documents (per file) ├── Yjs Chat State ├── Awareness (presence / cursors) └── WebSocket Client ↓ Go Backend (Coordinator) ├── HTTP Router (Go 1.22 ServeMux) ├── Auth Middleware (JWT verification) ├── Room Manager ├── WebSocket Gateway ├── CRDT Relay (binary updates) ├── Auth & Permission Service └── Snapshot Service ↓ PostgreSQL 16 (Persistence) ├── users ├── rooms ├── room_members ├── snapshots (Yjs binary state) └── invite_tokens

### Internal Layer Architecture

HTTP Request ↓ internal/auth/middleware.go ← RequireAuth (JWT verification) ↓ internal/handlers/*.go ← Thin HTTP layer only ↓ internal/services/*.go ← Business logic, transactions ↓ PostgreSQL

The handler layer is intentionally thin. It parses HTTP requests, calls services, and writes responses. Zero business logic lives in handlers. This separation enables testing the service layer without running an HTTP server.

# 3. Project Folder Structure

CodeDock/ ├── main.go ← Entry point ├── go.mod ← Module: github.com/jerryjuche/CodeDock ├── go.sum ├── .env ← Secrets (gitignored) ├── .env.example ← Shape of secrets (committed) ├── .gitignore ├── integration_test.go ← 16 integration tests ├── migration/ │ ├── 001_create_extensions.sql │ ├── 002_create_enums.sql │ ├── 003_create_users.sql │ ├── 004_create_trigger_function.sql │ ├── 005_create_rooms.sql │ ├── 006_create_room_members.sql │ ├── 007_create_snapshots.sql │ └── 008_create_invite_tokens.sql ├── internal/ │ ├── auth/ │ │ ├── jwt.go ← GenerateToken, VerifyToken │ │ └── middleware.go ← RequireAuth, GetUserFromContext │ ├── handlers/ │ │ ├── auth.go ← Register, Login │ │ └── rooms.go ← CreateRoom, GetRoom, GetUserRooms │ └── services/ │ └── rooms.go ← Business logic + transactions └── test_server/ └── main.go ← Visual test dashboard (port 9000)

# 4. Database Schema

All migrations live in migration/ and must be run in numeric order. Two databases exist: codedock (production) and codedock_test (integration tests). Never run tests against the production database.

### Tables

| users | id (UUID PK), email (UNIQUE), password_hash, created_at, updated_at |
| --- | --- |
| rooms | id (UUID PK), name, created_by (FK → users), is_active (soft delete), created_at |
| room_members | user_id (FK), room_id (FK), role (ENUM), joined_at — PK is composite (user_id, room_id) |
| snapshots | id, room_id (FK), file_path, yjs_state (BYTEA), created_at — UNIQUE (room_id, file_path) |
| invite_tokens | id, room_id (FK), token (UNIQUE), created_by (FK), expires_at, used_at (nullable), created_at |

### Key Design Decisions

- UUIDs (not integers) for all primary keys — security + horizontal scale safety

- room_role ENUM enforces only host / editor / viewer at the database layer

- Composite PK on room_members prevents duplicate memberships without application code

- BYTEA for yjs_state — correct native type for binary Yjs blobs, no base64 overhead

- is_active soft delete on rooms — irreversible hard deletes cause data loss

- ON DELETE CASCADE on all foreign keys — clean teardown of related records

- Individual indexes on room_members(room_id) and room_members(user_id) for single-column lookups

- updated_at trigger (set_updated_at) fires BEFORE UPDATE on users — without it the column never changes

# 5. Environment Variables

The .env file is gitignored. Store real values in a shared password manager (Bitwarden / 1Password). The .env.example file (committed) shows the required shape.

JWT_SECRET=<64-char random base64 string> DB_HOST=127.0.0.1 DB_PORT=5432 DB_USER=postgres DB_PASSWORD=<your postgres password> DB_NAME=codedock TEST_DB_NAME=codedock_test PORT=8080

Generate JWT_SECRET on Linux/Mac: openssl rand -base64 32

Generate JWT_SECRET on Windows: [Convert]::ToBase64String((1..32 | ForEach-Object { Get-Random -Maximum 256 }))

# 6. What Has Been Built

| Phase / Component | Status | Notes |
| --- | --- | --- |
| Phase 1 — Database Schema | COMPLETE | 8 migration files, all tables verified in psql |
| Phase 2 — JWT Authentication | COMPLETE | GenerateToken, VerifyToken, RequireAuth middleware |
| Phase 2 — Auth Handlers | COMPLETE | Register + Login with bcrypt, SQL injection prevention |
| Phase 2 — main.go wiring | COMPLETE | godotenv.Overload, connectDB with Ping, routes registered |
| Phase 3 — Room Service | COMPLETE | CreateRoom (transaction), GetRoom, GetUserRooms |
| Phase 3 — Room Handlers | COMPLETE | CreateRoom, GetRoom, GetUserRooms — all protected routes |
| Integration Tests | COMPLETE | 16 tests across Auth / Middleware / Rooms categories |
| Test Dashboard Server | COMPLETE | Visual HTML dashboard at localhost:9000 — fix rune/byte bug first |
| Phase 4 — WebSocket Gateway | NOT STARTED | Next phase |
| Phase 5 — CRDT Relay | NOT STARTED | Depends on Phase 4 |
| Phase 6 — Snapshot Service | NOT STARTED | Depends on Phase 5 |
| Phase 7 — VS Code Extension | NOT STARTED | TypeScript client |
| Phase 8 — Presence + Chat | NOT STARTED | Final feature layer |
| Invite Token Flow | NOT STARTED | Service + handler + routes needed |
| Role-Based Access Control | NOT STARTED | Host-only actions (delete room etc.) |
| Duplicate Email Error Handling | NOT STARTED | 409 Conflict vs 500 for unique constraint violations |

# 7. Open Items Before Continuing

### Bug: test_server/main.go — Rune vs Byte

The formatTestName function uses name[i-1] (byte indexing) to compare against the em dash character — which is a 3-byte Unicode rune. This causes a compile error: untyped rune constant 8212 overflows byte.

Fix: replace byte index comparison with a prev rune variable tracked across the range loop. See the final conversation message for the exact corrected function.

### Improvement: Duplicate Email Returns 500

In handlers/auth.go Register, a duplicate email currently returns 500 Internal Server Error. The correct response is 409 Conflict. This requires checking for PostgreSQL unique constraint violation error code 23505 using the pq.Error type assertion.

import "github.com/lib/pq" if pqErr, ok := err.(*pq.Error); ok { if pqErr.Code == "23505" { http.Error(w, "email already registered", http.StatusConflict) return } }

# 8. What Needs to Be Built Next

## Phase 3 Completion — Invite Token Flow

The invite token system is fully designed in the database but has no service or handler code yet. This must be completed before Phase 4.

### What to build:

- services/invite_tokens.go — GenerateInviteToken(roomID, createdByUserID) and JoinRoomViaToken(token, userID)

- JoinRoomViaToken must perform four ordered checks: token exists, belongs to a valid room, not expired (expires_at > NOW()), not already used (used_at IS NULL)

- On valid token: INSERT into room_members + UPDATE invite_tokens SET used_at = NOW() — both inside a transaction

- handlers/invite_tokens.go — POST /rooms/{id}/invite (generate token) and POST /rooms/join (consume token)

- POST /rooms/{id}/invite must be host-only — role check in handler using GetUserFromContext

## Phase 4 — WebSocket Gateway

This is the largest and most architecturally significant phase. The WebSocket gateway is the real-time backbone — everything above it (CRDT relay, presence, chat) depends on it being correct.

### Concepts to understand before building:

- What is a WebSocket? How does it differ from HTTP? What is the upgrade handshake?

- What is a connection pool? Why does each room need its own broadcast group?

- What is backpressure? What happens when a slow client cannot consume messages fast enough?

- What is a goroutine? How does Go handle 1000 concurrent WebSocket connections efficiently?

- What is a channel in Go? How do channels replace shared-memory concurrency?

### What to build:

- Install gorilla/websocket: go get github.com/gorilla/websocket

- internal/ws/hub.go — Room hub: manages all connections in a room, handles broadcast

- internal/ws/client.go — Individual connection: read pump + write pump goroutines

- internal/ws/manager.go — Hub manager: maps roomID → Hub, creates on demand, destroys when empty

- internal/handlers/ws.go — HTTP upgrade handler, authenticates via JWT query param (WebSocket cannot send custom headers on browser)

- Route: GET /ws/{roomID} — protected, upgrades to WebSocket

### Architecture pattern:

Client connects → GET /ws/{roomID}?token=<jwt> ↓ Handler validates JWT from query param ↓ Upgrades HTTP connection to WebSocket ↓ Creates Client struct (conn + send channel) ↓ Registers Client with Room Hub ↓ Launches readPump goroutine ← reads from client, broadcasts to hub Launches writePump goroutine ← reads from send channel, writes to client

## Phase 5 — CRDT Relay

The CRDT relay sits on top of the WebSocket gateway. It receives binary Yjs updates from clients, validates permissions, and broadcasts to all other clients in the room. The backend does not understand or resolve CRDT state — it is a dumb relay with permission enforcement.

### Concepts to understand before building:

- What is a CRDT? How does Yjs achieve conflict-free merges without a central authority?

- What is a Y.Doc? What is the difference between an update and a snapshot?

- Why are CRDT updates binary (Uint8Array) not JSON? What are the performance implications?

- What is the difference between a full state sync and an incremental update?

### What to build:

- Message type system — define message types: sync_update, awareness, chat_message

- Binary message protocol — first byte = message type, remaining bytes = payload

- CRDT update handler in hub — validate room membership, broadcast to all other clients

- Permission check — viewers receive updates but cannot broadcast them

## Phase 6 — Snapshot Service

Snapshots allow new users joining a room to receive the current document state without replaying every edit from the beginning of the session.

### What to build:

- services/snapshots.go — SaveSnapshot(roomID, filePath, yjsState []byte) and GetSnapshot(roomID, filePath)

- Periodic snapshot trigger — every N updates or every M minutes, whichever comes first

- Join flow integration — when a client connects, send the latest snapshot before beginning live sync

- Upsert strategy — INSERT ... ON CONFLICT (room_id, file_path) DO UPDATE SET yjs_state = $3

## Phase 7 — VS Code Extension

The client-side TypeScript extension. This is a separate project inside the repository. It consumes all backend phases above it.

### What to build:

- Extension scaffold — yo code generator, TypeScript configuration

- websocket.ts — connection manager with reconnect logic and exponential backoff

- yjs-sync.ts — binds VS Code TextDocument to Y.Doc, emits updates, applies remote updates

- cursor-manager.ts — renders remote cursors and selections as VS Code editor decorations

- chat.ts — WebviewPanel-based chat UI backed by Yjs shared array

- auth.ts — stores JWT in VS Code SecretStorage (never in plain settings)

## Phase 8 — Presence and Chat

The final feature layer. Presence (live cursors, typing indicators) and chat are both built on top of the WebSocket gateway and CRDT relay.

### What to build:

- Awareness protocol — throttled cursor/selection broadcast (max 1 update per 50ms per client)

- Presence rendering — coloured cursor decorations with username labels in VS Code

- Chat — Yjs Y.Array backed message stream, persistent via snapshot mechanism

- Typing indicators — lightweight ephemeral awareness state, not persisted

# 9. Running the Project

### Start the server

cd CodeDock go run . # Expected output: # connected to database successfully # codedock server starting on port: 8080

### Run integration tests

go test ./... -v

### Run visual test dashboard

go run test_server/main.go # Open http://localhost:9000 in browser # Refresh to re-run all tests

### Test auth endpoints (Linux/Mac)

# Register curl -X POST http://localhost:8080/auth/register \ -H "Content-Type: application/json" \ -d '{"email":"test@codedock.com","password":"password123"}' # Login curl -X POST http://localhost:8080/auth/login \ -H "Content-Type: application/json" \ -d '{"email":"test@codedock.com","password":"password123"}' # Create room (replace TOKEN) curl -X POST http://localhost:8080/rooms \ -H "Content-Type: application/json" \ -H "Authorization: Bearer TOKEN" \ -d '{"name":"Backend Sprint"}'

# 10. Mentorship Context & Learning Style

This document accompanies an active mentored build. The following context is critical for any continuation session.

### How this developer learns

- Explain every concept from first principles before introducing code — no assumed knowledge

- Every term used must be defined — do not use jargon without explaining it

- Do not throw code without context. Teach the mental model first, then guide the implementation

- Ask guided questions to develop problem-solving thinking — do not just provide answers

- Catch and teach bugs rather than silently fixing them — the learning is in the review

- Build in public on X (Twitter) — generate X posts at phase milestones

- Step-by-step pace is preferred over speed — understanding every line matters more than progress

### Proven teaching patterns from this session

- Before showing code: explain what problem it solves and why it is structured that way

- After writing code: ask the developer to find bugs themselves using category hints (syntax / type / logic / missing)

- Use the filing cabinet mental model for database concepts

- Use the teller-with-amnesia mental model for HTTP statelessness

- Always distinguish tool errors (formatter, linter) from language errors (compiler) from runtime errors

- The three-question pattern works well before starting a new phase: have the developer reason through the design before touching code

### X / Build-in-public cadence

- Post after each phase completion — story-driven format works best for this audience

- Include bugs caught in posts — authenticity drives engagement

- End every post with a teaser for the next phase

- Hashtags: #buildinpublic #golang #codedock #backend — add only on final post in a thread

# 11. Prompt for Next Claude Session

Copy and paste the following block at the start of your next Claude conversation to resume with full context:

I am building CodeDock — a self-hosted real-time collaborative coding platform in Go + PostgreSQL. I am building this in public on X and learning as I go. Tech stack: Go 1.22, PostgreSQL 16, JWT auth, Yjs CRDT (planned), WebSocket (planned). Module: github.com/jerryjuche/CodeDock Completed phases: Phase 1: PostgreSQL schema (8 migration files, all verified) Phase 2: JWT auth (jwt.go, middleware.go, handlers/auth.go, main.go) Phase 3: Room management (services/rooms.go, handlers/rooms.go) Integration tests: 16 tests, visual dashboard server (test_server/main.go) Open items: 1. Fix rune/byte bug in test_server/main.go formatTestName function 2. Fix duplicate email returning 500 instead of 409 in handlers/auth.go 3. Build invite token service + handlers (services complete in DB) 4. Build Phase 4: WebSocket Gateway Teaching style required: - Explain ALL concepts from first principles before showing code - Define every term used — no assumed knowledge - Guide problem-solving with questions, do not just provide answers - Teach bugs by having me find them first with category hints - Generate X posts at phase milestones - Step by step pace, understanding every line matters most Please continue from the open items above, starting with the rune/byte bug fix.

CodeDock Engineering Handoff  —  github.com/jerryjuche/CodeDock  —  March 2026